ESTIMATE ACCURACY QA CHECKLIST

Pre-Bid Takeoff + Pricing Review

From constructionbids.ai - Estimating & Takeoff Accuracy Kit 2026

Use this checklist before bid day to catch omissions, double counting, unit errors, stale quotes, unpriced addenda, and scope gaps before they become a submitted number.

REVIEW CADENCE Run the structured peer review 24 to 48 hours before bid when possible. Escalate unresolved top cost-driver assumptions before final pricing. Log every correction so the estimating team can improve the next bid.

# Takeoff Verification Checklist

| Check | Category | Reviewer notes |
| --- | --- | --- |
| [ ] | Drawing control | Correct issue date, addenda, scale, sheet discipline, and measurement units verified |
| [ ] | Quantity cross-check | Major quantities checked with a second method such as area, count, schedule, or assembly |
| [ ] | Scope boundary | Trade limits, alternates, allowances, owner-furnished items, and exclusions identified |
| [ ] | Waste factors | Waste assumptions documented and matched to material type and installation conditions |
| [ ] | Assumptions | Line-item assumptions written in the estimate before final review |

# Pricing Verification Checklist

| Check | Pricing area | Verification prompt |
| --- | --- | --- |
| [ ] | Material quotes | Quote date, validity, freight, taxes, substitutions, and escalation assumptions checked |
| [ ] | Labor productivity | Crew rates and productivity compared against recent job-cost history |
| [ ] | Subcontractor quotes | Scope coverage matched to drawings, specs, addenda, alternates, and exclusions |
| [ ] | General conditions | Schedule, supervision, temporary facilities, safety, and closeout costs reviewed |
| [ ] | Bonds and insurance | Bid bond, performance bond, payment bond, wrap, or special coverage pricing checked |
| [ ] | Addenda | Every addendum acknowledged and priced or marked no cost impact |

# Pre-Bid Peer Review Sign-Off

| Field | Response |
| --- | --- |
| Project | [Project name / bid number] |
| Estimator | [Name] |
| Reviewer | [Name] |
| Review date | [Date] |
| Bid due date | [Date and time] |
| Final review decision | [Ready / ready with conditions / hold] |

## Top 10 Cost Drivers

| Rank | Cost driver | Risk / assumption | Review result |
| --- | --- | --- | --- |
| 1 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |
| 2 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |
| 3 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |
| 4 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |
| 5 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |
| 6 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |
| 7 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |
| 8 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |
| 9 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |
| 10 | [Trade / material / scope item] | [Assumption to verify] | [Accepted / revised / unresolved] |

# Estimate Error Log Template

| Date | Project | Error type | Root cause | Fix |
| --- | --- | --- | --- | --- |
| [Date] | [Project] | [Omission / duplicate / unit / stale quote / addendum / scope gap] | [Why it happened] | [Process change] |
| [Date] | [Project] | [Omission / duplicate / unit / stale quote / addendum / scope gap] | [Why it happened] | [Process change] |
| [Date] | [Project] | [Omission / duplicate / unit / stale quote / addendum / scope gap] | [Why it happened] | [Process change] |
| [Date] | [Project] | [Omission / duplicate / unit / stale quote / addendum / scope gap] | [Why it happened] | [Process change] |